SOFTWARE DEVELOPMENT SERVICES AGREEMENT

This Software Development Services Agreement (the “Agreement”) is entered into as of January 15, 2024 (the “Effective Date”), between Acme Corporation, a New York corporation with its principal place of business at 350 Fifth Avenue, New York, NY 10118 (“Client”), and TechVenture Ltd., a Delaware corporation with its principal place of business at 1 Market Street, Suite 900, San Francisco, CA 94105 (“Service Provider”) (together, the “Parties”). The total fixed fee under this Agreement is USD 150,000, payable in milestones as set out in Section 2. This Agreement supersedes all prior negotiations and the Letter of Intent dated December 1, 2023.

1.  SERVICES

Service Provider agrees to develop and deliver a custom inventory management software system (the “Software”) for Client’s warehouse operations across its three (3) distribution centres located in Newark (NJ), Columbus (OH), and Atlanta (GA). The Software shall integrate with Client’s existing SAP ERP platform (version 4.7) via REST API and shall support a minimum of 500 concurrent users with a page-load response time not exceeding 2 seconds under normal operating conditions. Service Provider shall provide all necessary personnel, equipment, and resources required to complete the Services.

2.  DELIVERABLES

Service Provider shall deliver the Software in three (3) phases as set out in the project schedule attached as Exhibit B. Phase 1 (Requirements & Architecture) shall be completed by March 31, 2024; Phase 2 (Development & Integration) by June 30, 2024; Phase 3 (UAT & Go-Live) by September 30, 2024. Each phase shall conclude with a written acceptance sign-off from Client within ten (10) business days of delivery. Failure to provide written rejection within that period shall constitute deemed acceptance.

2.  FEE SCHEDULE

The fixed fee of USD 150,000 is payable in three (3) milestone instalments as follows:

Phase 1 — Requirements & Architecture: USD 45,000, due within fifteen (15) calendar days of Client’s written acceptance of the Phase 1 deliverables.

Phase 2 — Development & Integration: USD 60,000, due within fifteen (15) calendar days of Client’s written acceptance of the Phase 2 deliverables.

Phase 3 — UAT & Go-Live: USD 45,000, due within fifteen (15) calendar days of Client’s written acceptance of the final deliverables and successful completion of user acceptance testing (“UAT”).

In addition to the fixed fee, Client shall pay Service Provider a monthly support retainer of USD 8,500 per month for a period of twelve (12) months following the Go-Live date (total support fee: USD 102,000). The retainer covers up to forty (40) hours of maintenance, bug-fixes, and minor enhancements per month. Hours in excess of forty (40) shall be billed at USD 175 per hour.

Service Provider shall implement and maintain appropriate technical and organisational measures to protect Client’s data processed under this Agreement, including at minimum: AES-256 encryption at rest and in transit; role-based access controls; annual penetration testing by a qualified third party; and incident response procedures capable of notifying Client within 72 hours of discovery of any personal data breach. Service Provider shall not transfer Client data outside the United States without Client’s prior written consent.

3.  PAYMENT TERMS

Client shall pay Service Provider’s invoices within  thirty (30) calendar days of receipt of a valid invoice. Late payments shall accrue interest at the rate of 1.5 % per month (18 % per annum) on the outstanding balance from the due date until the date of actual payment. Service Provider may suspend performance on five (5) business days’ written notice if any invoice exceeding USD 5,000 remains unpaid after its due date. All fees are exclusive of applicable sales, use, or value-added taxes, which shall be borne by Client. Invoices shall be submitted electronically to accounts.payable@acmecorp.com.

4.  INTELLECTUAL PROPERTY

All intellectual property rights in any work product, deliverables, source code, documentation, or software created by Service Provider specifically for Client under this Agreement shall vest solely in Client upon receipt of full payment of all outstanding invoices. Service Provider hereby assigns, and agrees to cause its personnel to assign, all such intellectual property rights to Client and shall execute any documents necessary to perfect that assignment, including any patent assignment deeds and copyright transfer instruments.

Notwithstanding the foregoing, Service Provider retains all rights in and to its pre-existing intellectual property, proprietary tools, frameworks, libraries, and general methodologies developed independently of this Agreement (“Background IP”). A non-exhaustive list of Background IP is set out in Exhibit C. Client is granted a perpetual, non-exclusive, royalty-free licence to use Background IP solely to the extent embedded in or necessary to operate the deliverables.

5.  WARRANTIES

Service Provider warrants that: (a) the Software will perform materially in accordance with the functional specifications in Exhibit A for a period of six (6) months following Go-Live (“Warranty Period”); (b) the Software will not contain any malicious code, viruses, or undisclosed disabling mechanisms; (c) Service Provider has full right and authority to enter into this Agreement and to grant the rights granted herein; and (d) the Software, when delivered, will not infringe any third-party intellectual property rights. During the Warranty Period, Service Provider shall remedy any material defect within ten (10) business days of written notice at no additional charge. EXCEPT AS SET OUT IN THIS SECTION, THE SOFTWARE IS PROVIDED “AS IS” AND ALL OTHER WARRANTIES ARE DISCLAIMED.

6.  LIMITATION OF LIABILITY

TO THE MAXIMUM EXTENT PERMITTED BY APPLICABLE LAW, NEITHER PARTY SHALL BE LIABLE TO THE OTHER FOR ANY INDIRECT, INCIDENTAL, SPECIAL, PUNITIVE, OR CONSEQUENTIAL DAMAGES, INCLUDING LOSS OF PROFITS, LOSS OF DATA, OR LOSS OF BUSINESS, EVEN IF ADVISED OF THE POSSIBILITY OF SUCH DAMAGES. IN NO EVENT SHALL SERVICE PROVIDER’S AGGREGATE LIABILITY UNDER OR RELATING TO THIS AGREEMENT EXCEED THE GREATER OF (A) USD 500,000 OR (B) THE TOTAL FEES ACTUALLY PAID BY CLIENT TO SERVICE PROVIDER IN THE TWELVE (12) MONTHS IMMEDIATELY PRECEDING THE EVENT GIVING RISE TO THE CLAIM. THE PARTIES ACKNOWLEDGE THAT THESE LIMITATIONS REFLECT A REASONABLE ALLOCATION OF RISK AND FORM AN ESSENTIAL BASIS OF THE BARGAIN BETWEEN THEM.

7.  INDEMNIFICATION

Each party (“Indemnifying Party”) shall indemnify, defend, and hold harmless the other party and its officers, directors, employees, and agents (“Indemnified Parties”) from and against any third-party claims, damages, losses, and expenses (including reasonable legal fees) arising out of or relating to: (a) the Indemnifying Party’s breach of any representation, warranty, or obligation under this Agreement; or (b) the Indemnifying Party’s gross negligence or wilful misconduct. Notwithstanding the foregoing, Service Provider’s indemnification obligation shall not apply to any claim arising from Client’s modification of the Software without Service Provider’s prior written approval, or from Client’s use of the Software in a manner not contemplated by the technical specifications in Exhibit A.

8.  CONFIDENTIALITY

Each party (“Receiving Party”) agrees to hold in strict confidence all non-public, proprietary information of the other party (“Disclosing Party”) disclosed in connection with this Agreement (“Confidential Information”) and to use such information solely for performing its obligations or exercising its rights hereunder. This obligation shall survive termination for a period of two (2) years. Confidential Information does not include information that: (i) is or becomes publicly available through no fault of the Receiving Party; (ii) was rightfully known to the Receiving Party before disclosure; (iii) is independently developed by the Receiving Party without reference to the Confidential Information; or (iv) is required to be disclosed by applicable law or court order, provided the Receiving Party gives prompt written notice to the Disclosing Party and cooperates in seeking a protective order.

9.  TERM AND TERMINATION

This Agreement commences on the Effective Date and continues until the later of: (a) completion of all deliverables and acceptance by Client; or (b) expiry of the support retainer period, unless terminated earlier pursuant to this Section. Either party may terminate this Agreement for convenience upon thirty (30) days’ prior written notice to the other party. Either party may terminate immediately for cause upon written notice if the other party commits a material breach and fails to cure such breach within fifteen (15) business days of receiving written notice specifying the breach in reasonable detail. Upon termination for any reason, each party shall promptly return or destroy the other party’s Confidential Information and, upon request, certify such destruction in writing. Sections 4 (Intellectual Property), 6 (Limitation of Liability), 7 (Indemnification), 8 (Confidentiality), and 10 (Governing Law) shall survive termination.

10.  GOVERNING LAW

This Agreement shall be governed by and construed in accordance with the laws of the State of New York, without regard to its conflict-of-laws principles. Each party irrevocably submits to the exclusive jurisdiction of the state and federal courts sitting in New York County, New York for the resolution of any dispute arising under or relating to this Agreement. Process may be served by any means authorised under the laws of the State of New York.

11.  DELIVERABLES

Service Provider shall deliver the Software in three (3) phases as set out in the project schedule attached as Exhibit B. Phase 1 (Requirements & Architecture) shall be completed by March 31, 2024; Phase 2 (Development & Integration) by June 30, 2024; Phase 3 (UAT & Go-Live) by September 30, 2024. Each phase shall conclude with a written acceptance sign-off from Client within ten (10) business days of delivery. Failure to provide written rejection within that period shall constitute deemed acceptance.

12.  DATA PROTECTION

Service Provider shall implement and maintain appropriate technical and organisational measures to protect Client’s data processed under this Agreement, including at minimum: AES-256 encryption at rest and in transit; role-based access controls; annual penetration testing by a qualified third party; and incident response procedures capable of notifying Client within 72 hours of discovery of any personal data breach. Service Provider shall not transfer Client data outside the United States without Client’s prior written consent.

13.  GENERAL PROVISIONS

This Agreement, together with all Exhibits, constitutes the entire agreement between the Parties with respect to its subject matter and supersedes all prior agreements, representations, and understandings between the Parties, including the Letter of Intent dated December 1, 2023. Any amendment must be in writing and signed by authorised representatives of both Parties. If any provision is held invalid or unenforceable, the remaining provisions shall continue in full force and effect. Neither party may assign this Agreement without the other party’s prior written consent (not to be unreasonably withheld or delayed), except that either party may assign to an affiliate or to a successor in connection with a merger or acquisition of all or substantially all of its assets. Notices under this Agreement shall be in writing and delivered by email with read-receipt confirmation or by overnight courier to the addresses set out in the signature block.